darvinyi-textbook

OpenCode Build Guide

From project init to deploying all 17 chapters

This guide covers everything you need to initialize the project, load context into OpenCode, select the right model, and prompt your way through building each chapter one by one.

You have already completed:

- Full design system (colors, typography, layout, widget anatomy)

- A fully functional reference widget (gradient descent navigator)

- Complete 17-chapter curriculum with sections, widgets, and citations for every chapter

- Shell mockup showing the final site design

All of these are in the context/ folder which you will copy into your project.

# 1. Model Recommendation

## TL;DR Recommendation

Use claude-sonnet-4-6 as your primary model in OpenCode. Do not downgrade to save money on this project.

## Why Sonnet 4.6 is the Right Choice

Here is what you are asking an AI model to do in this project:

- Write mathematically correct interactive visualizations in React/D3

- Implement numerical algorithms (gradient descent, backprop, LSTM gates, dynamic routing)

- Match a precise, detailed design system across 75+ widgets

- Maintain consistency across 17 chapters built across many sessions

- Understand complex ML concepts well enough to implement them correctly

This is not a formatting task or a boilerplate task. The widgets require real mathematical understanding. A weaker model will hallucinate the math, produce widgets that look right but behave wrong, and break the design system constantly.

You will spend more time debugging a cheaper model's mistakes than you save in API costs. Sonnet 4.6 gets the math right the first time.

## When You Could Use a Cheaper Model

There are specific, well-scoped tasks where you can safely use a cheaper model (Claude Haiku or even Cursor with a smaller model):

| Task | Use | Why safe |
| --- | --- | --- |
| Scaffolding routes and empty pages | Haiku or Cursor | Pure boilerplate, no math |
| Writing citation JSX components | Haiku or Cursor | Data entry, not logic |
| CSS tweaks and layout adjustments | Cursor | Visual, iterative |
| Adding new chapter placeholder pages | Haiku | Copy-paste structure |
| Writing prose for chapter descriptions | Sonnet (you) | Needs ML accuracy |
| Implementing new widgets | Sonnet 4.6 only | Requires math + design |
| Debugging widget math | Sonnet 4.6 only | Requires understanding |

## OpenCode vs Cursor Split

Think of it this way:

- OpenCode + Sonnet 4.6 = your senior engineer. Use it for all widget implementation, math, and complex React logic.

- Cursor = your junior engineer. Use it for scaffolding, file structure, CSS, and boilerplate.

A good practical workflow: Use OpenCode to build each chapter's widgets. Use Cursor to wire up routing, fix linting errors, and adjust layout spacing.

# 2. Project Initialization

## Step 1 — Install Prerequisites

Make sure you have these installed before starting:

node --version        # Need 18+

npm --version         # Need 9+

git --version

# Install OpenCode globally if not already

npm install -g @opencode-ai/cli

# Verify

opencode --version

## Step 2 — Create the Project

# Navigate to wherever you keep projects

cd ~/projects

# Create Vite + React project

npm create vite@latest darvinyi-textbook -- --template react

cd darvinyi-textbook

npm install

## Step 3 — Install Dependencies

# Core dependencies

npm install react-router-dom

npm install katex

npm install d3

npm install recharts

# Tailwind CSS

npm install -D tailwindcss postcss autoprefixer

npx tailwindcss init -p

## Step 4 — Configure Tailwind

Edit tailwind.config.js:

export default {

content: ["./index.html", "./src/**/*.{js,jsx}"],

theme: { extend: {} },

plugins: [],

}

## Step 5 — Set Up CSS Variables

Replace src/index.css entirely with:

@tailwind base;

@tailwind components;

@tailwind utilities;

@import url("https://fonts.googleapis.com/css2?family=Inter:wght@300;400;500;600&family=JetBrains+Mono:wght@400;500&family=Crimson+Pro:ital,wght@0,400;0,600;1,400&display=swap");

@import "katex/dist/katex.min.css";

:root {

--bg: #0d0d0d; --bg2: #111; --bg3: #161616; --bg4: #1e1e1e;

--border: #242424; --border-lt: #2e2e2e;

--text: #e8eaed; --text-muted: #555; --text-mid: #888;

--accent: #2dd4bf; --accent-dim: #0b2422;

--accent-glow: rgba(45,212,191,0.15);

--math-color: #fbbf24;

--green: #34d399; --red: #f87171; --orange: #fb923c;

--purple: #a78bfa; --code-bg: #0a0a0a;

}

body { background: var(--bg); color: var(--text); }

* { box-sizing: border-box; }

::-webkit-scrollbar { width: 4px; }

::-webkit-scrollbar-thumb { background: var(--border-lt); border-radius: 2px; }

## Step 6 — Set Up Routing

Replace src/App.jsx with:

import { BrowserRouter, Routes, Route } from "react-router-dom";

import Layout from "./components/layout/Layout";

import Home from "./pages/Home";

// Import chapter pages as you build them

export default function App() {

return (

<BrowserRouter>

<Routes>

<Route path="/" element={<Layout />}>

<Route index element={<Home />} />

<Route path="ch/01" element={<div>Ch 1 — Coming soon</div>} />

<Route path="ch/02" element={<div>Ch 2 — Coming soon</div>} />

{/* Add more as you build */}

</Route>

</Routes>

</BrowserRouter>

);

}

## Step 7 — Copy Context Files

Create a context/ folder at the project root and copy all reference files:

mkdir context

# Copy these files into context/:

#   PROJECT_OVERVIEW.md

#   DESIGN_SYSTEM.md

#   CURRICULUM.md

#   WIDGET_SPEC.md

#   REFERENCE_WIDGET.html

#   MOCKUP_SHELL.html

#   CURRICULUM_VISUAL.html

The context/ folder is NOT deployed. It is reference material for OpenCode only. Add context/ to .gitignore if you do not want it in version control, or keep it — it is just markdown and HTML.

## Step 8 — Create Folder Structure

mkdir -p src/components/layout

mkdir -p src/components/shared

mkdir -p src/components/widgets/ch01

mkdir -p src/components/widgets/ch02

mkdir -p src/components/widgets/ch03

mkdir -p src/pages/ch01

mkdir -p src/pages/ch02

mkdir -p src/pages/ch03

## Step 9 — Configure Vercel

Create vercel.json at the project root:

{

"rewrites": [{ "source": "/(.*)", "destination": "/index.html" }]

}

Then deploy:

npm install -g vercel

vercel

# Follow prompts. Framework: Vite. Build: npm run build. Output: dist.

Deploy early, even with placeholder pages. This validates your setup and gives you a live URL to share. Subsequent deploys happen automatically when you push to main.

# 3. How to Use OpenCode

## Starting OpenCode

cd darvinyi-textbook

opencode

OpenCode opens in your terminal. It reads your entire project directory automatically. This is important — it means it can see all your existing components and files and will not duplicate them.

## The Golden Rule: One Prompt Per Session

OpenCode works best when each session has ONE clear deliverable. Do not combine "build the layout AND widget 1 AND widget 2" in one prompt.

- One session: build the Layout shell (sidebar, topbar, TOC rail)

- One session: build Chapter 1 page structure + prose

- One session: build Widget 1.1 (Polynomial Fit)

- One session: build Widget 1.2 (Bias-Variance)

This keeps context tight and outputs clean. Longer prompts with multiple tasks cause OpenCode to make tradeoffs and cut corners.

## How to Load Context

At the start of every OpenCode session, reference the context files explicitly. OpenCode can read files in your project. Start your prompt with:

Read these files before starting:

- context/PROJECT_OVERVIEW.md

- context/DESIGN_SYSTEM.md

- context/WIDGET_SPEC.md (relevant sections)

Then build: [your specific task]

This ensures OpenCode has full context every time without you re-explaining the design system.

## Verifying Output

After every OpenCode session:

- Run npm run dev and open the browser

- Check the widget actually works (sliders move things, animation plays)

- Check colors match the design system (background should be #0d0d0d, not white)

- Check fonts loaded (Crimson Pro for titles, JetBrains Mono for math)

- If something is wrong, paste the error back into OpenCode and ask it to fix

# 4. Prompt Library — Session by Session

Copy these prompts verbatim into OpenCode. Each is a complete session prompt.

## Session 0 — Layout Shell

USE FOR: CURSOR OR OPENCODE

Build the main layout shell for the site. This is the frame that every chapter page sits inside.

Read context/PROJECT_OVERVIEW.md and context/DESIGN_SYSTEM.md.

Build the Layout shell component at src/components/layout/Layout.jsx.

It should contain:

1. Sidebar (src/components/layout/Sidebar.jsx)

- 252px wide, sticky, dark background (#111)

- Logo area: "darvinyi-textbook" in teal JetBrains Mono, subtext "Interactive Machine Learning"

- 6 part sections with part labels and chapter links

- Active state: teal left border, teal text, teal-dim background

- Chapter numbers in JetBrains Mono, widget count badge (right-aligned)

- All 17 chapters listed, with chapters 4-17 showing "coming soon" badge

- Scrollable independently of content

2. Topbar (src/components/layout/Topbar.jsx)

- 52px sticky, dark background, bottom border

- Left: breadcrumb showing Part > Chapter

- Right: Prev/Next chapter buttons

3. TOC Rail (src/components/layout/TocRail.jsx)

- 180px right rail, sticky, separate from sidebar

- Shows "On this page" with section links

- Active section highlighted in teal via IntersectionObserver

4. Layout.jsx wraps all three around <Outlet /> for the page content

CSS variables are defined in src/index.css. Use var(--bg), var(--accent), etc.

Use the MOCKUP_SHELL.html in the context folder as a visual reference.

Do not use Tailwind for the sidebar/topbar — use CSS variables directly via style={{}} or a CSS module.

## Session 1 — Shared Components

USE FOR: OPENCODE (SONNET 4.6)

Read context/DESIGN_SYSTEM.md.

Build these shared components used by every chapter page:

src/components/shared/WidgetCard.jsx

Props: title (string), number (string e.g. "2.1"), children

Structure: header with [Interactive] pill + title + number, body wrapping children

Match the widget card design from DESIGN_SYSTEM.md exactly.

src/components/shared/MathBlock.jsx

Props: children (string, LaTeX or unicode math)

Renders a dark code-bg block with math-color text, JetBrains Mono.

Use KaTeX if the string starts with $, otherwise render as styled div.

src/components/shared/InlineMath.jsx

Props: children (string)

Renders inline span with math-color, code-bg, border, JetBrains Mono.

src/components/shared/SectionTitle.jsx

Props: children

H2 in Crimson Pro 26px with a decorative gradient line to the right.

src/components/shared/Citations.jsx

Props: citations (array of {num, title, authors, venue, year, tag})

tag is one of: "seminal" | "survey" | "paper"

Renders the citations list with color-coded tags per DESIGN_SYSTEM.md.

src/components/shared/ChapterLede.jsx

Props: children

Renders the opening paragraph with left teal border.

## Session 2 — Chapter 1 Page Structure

USE FOR: OPENCODE (SONNET 4.6)

Read context/PROJECT_OVERVIEW.md, context/DESIGN_SYSTEM.md, context/CURRICULUM.md (Chapter 1 section).

Build src/pages/ch01/StatisticalLearning.jsx.

This is the full Chapter 1 page. Build the prose and structure, but use placeholder

<div className="widget-placeholder"> for each widget location.

Page structure:

- Chapter eyebrow: "Chapter 01 · Foundations"

- Title: "Statistical Learning" (Crimson Pro, 42px)

- Lede: one paragraph intro

- Section: "The Learning Problem" → prose → widget placeholder W1.1

- Section: "Bias-Variance Tradeoff" → prose → widget placeholder W1.2

- Section: "Regularization" → prose → widget placeholder W1.3

- Section: "Decision Boundaries" → prose → widget placeholder W1.4

- Citations section at the bottom with all 4 citations from CURRICULUM.md

Prose should be 2-4 sentences per section. Accurate, minimal, Distill.pub style.

Use InlineMath for any inline equations.

Use MathBlock for display equations.

Use SectionTitle, ChapterLede, Citations from src/components/shared/.

Also update App.jsx to import and route this page to /ch/01.

Also update Sidebar.jsx to mark Chapter 1 as active when on this route.

## Session 3 — Widget 1.1: Polynomial Fit

USE FOR: OPENCODE (SONNET 4.6)

Read context/DESIGN_SYSTEM.md and context/WIDGET_SPEC.md (W1.1 section).

Build src/components/widgets/ch01/PolynomialFit.jsx

This widget demonstrates overfitting via polynomial regression.

Canvas (440×220px):

- 20 noisy data points with fixed seed (use mulberry32 PRNG with seed 42)

- 80% shown as filled circles (training), 20% as open circles (validation)

- Fitted polynomial curve updates live as degree changes

- X-axis 0..1, Y-axis auto-scaled

Math: Implement least-squares polynomial fit using the normal equations.

Build a Vandermonde matrix, solve via Gaussian elimination.

All in plain JavaScript — no external math libraries.

Controls:

- degree slider 1..20 (default 3), shows current value

- noise σ slider 0..0.5 (default 0.15)

- show val split toggle

Stats panel (right side):

- Train MSE: green if < 0.02, red if > 0.5

- Val MSE: color by ratio to train MSE

- Parameters: degree + 1

- Status: "underfit" / "good fit" / "overfit"

Wrap in <WidgetCard title="Polynomial Fit" number="1.1">

Then import and replace the W1.1 placeholder in StatisticalLearning.jsx

## Session 4 — Widget 1.2: Bias-Variance Decomposition

USE FOR: OPENCODE (SONNET 4.6)

Read context/DESIGN_SYSTEM.md and context/WIDGET_SPEC.md (W1.2 section).

Build src/components/widgets/ch01/BiasVariance.jsx

Canvas (440×200px) — stacked area chart:

- X-axis: model complexity (degree 1..20)

- Y-axis: error magnitude

- Stacked areas: noise (darkest, bottom), bias² (middle), variance (top)

- Dashed line: total error = noise + bias² + variance

- Vertical highlight line: current selected complexity

Math: Use analytic approximations for the bias-variance curves.

bias²(d) = max(0, 1 - d/4) * noiseLevel

variance(d) = (d/20)² * noiseLevel

noise = constant = noiseLevel

total = noise + bias² + variance

Controls:

- complexity slider 1..20

- noise level slider 0.1..1.0

Stats panel:

- Bias² at current complexity

- Variance at current complexity

- Optimal complexity (minimum total error, shown with a star on chart)

Wrap and replace W1.2 placeholder in StatisticalLearning.jsx

## Session 5 — Widget 1.3: Regularization Explorer

USE FOR: OPENCODE (SONNET 4.6) OR CURSOR

Build src/components/widgets/ch01/RegularizationExplorer.jsx

Show 10 weights as horizontal bar chart. L1/L2/Elastic Net toggle changes which weights survive.

Start with a fixed set of 10 weights (mix of large and small, positive and negative).

Apply soft-thresholding for L1, weight shrinkage for L2, combination for elastic net.

L1 formula: sign(w) * max(0, |w| - λ)

L2 formula: w / (1 + λ)

Elastic net: L1 then L2 in sequence

Controls: type tabs (L1/L2/Elastic Net), λ slider 0..2, α slider for elastic net

Stats: non-zero weights count, L1 norm, L2 norm

## Session 6 — Widget 1.4: Decision Boundary

USE FOR: OPENCODE (SONNET 4.6)

Build src/components/widgets/ch01/DecisionBoundary.jsx

Canvas (440×300px): 2D scatter plot.

Click adds a point (alternating class 0=teal dots, class 1=orange dots).

Right-click removes nearest point.

Decision boundary options:

- Linear: logistic regression via gradient descent (run in JS, 500 iters)

- Polynomial: degree-2 feature expansion + logistic regression

- RBF: approximate with grid of Gaussian bumps

Render boundary as a filled background contour (sample 40x40 grid, colorize by class probability).

Teal = class 0 region, orange = class 1 region, with low opacity (0.15).

Decision boundary line at probability=0.5.

Controls: model tabs (Linear/Polynomial/RBF), complexity slider

Clear button resets points. Add 10 default points on mount so widget is not empty.

## Session 7 — Chapter 2 Page Structure

USE FOR: OPENCODE (SONNET 4.6)

Read context/CURRICULUM.md (Chapter 2 section).

Build src/pages/ch02/NeuralNetworks.jsx following the same pattern as Chapter 1.

Sections: The Perceptron, Forward Pass, Universal Approximation,

Backpropagation, Activation Functions, Loss Functions, Depth vs Width.

Widget placeholders: W2.1 through W2.4.

Citations: all 6 from CURRICULUM.md Chapter 2.

Wire up to /ch/02 in App.jsx.

## Session 8 — Widget 2.1: Universal Approximation

USE FOR: OPENCODE (SONNET 4.6)

Read context/WIDGET_SPEC.md (W2.1 section).

Build src/components/widgets/ch02/UniversalApproximation.jsx

Precompute neural network approximations for combinations of:

- hidden_units: [1, 2, 4, 8, 16, 32, 64]

- depth: [1, 2, 4]

- activation: ["relu", "tanh", "sigmoid"]

- target: ["sine", "sawtooth", "step"]

For each combination, compute the true function and a quality approximation.

Store as precomputed lookup table (generate at module load, ~100 points per curve).

This avoids runtime training — all results are instant.

Sliders update which precomputed result is displayed.

Canvas shows target (dashed) and approximation (solid teal).

Interpolate between precomputed levels for smooth slider feel.

## Session 9 — Widget 2.3: Activation Zoo

USE FOR: OPENCODE (SONNET 4.6) OR CURSOR

Build src/components/widgets/ch02/ActivationZoo.jsx

Plot these 8 functions over x ∈ [-5, 5]:

sigmoid(x) = 1 / (1 + exp(-x))

tanh(x) = (exp(x) - exp(-x)) / (exp(x) + exp(-x))

relu(x) = max(0, x)

leaky_relu(x) = x > 0 ? x : alpha * x  (alpha default 0.1)

elu(x) = x > 0 ? x : alpha * (exp(x) - 1)

gelu(x) = x * Φ(x)  where Φ is the standard normal CDF (approximation ok)

swish(x) = x * sigmoid(x)

mish(x) = x * tanh(softplus(x))  where softplus(x) = ln(1 + exp(x))

Toggle buttons for each function. Multiple can be on at once.

"show derivative" toggle — shows f'(x) as dashed line in same color.

"show saturation" toggle — shades regions where |f'(x)| < 0.05.

Stats: output range, monotonic yes/no, gradient at x=0, gradient at x=3.

## Session 10 — Chapter 3 Page + Gradient Descent Widget

USE FOR: OPENCODE (SONNET 4.6)

Read context/PROJECT_OVERVIEW.md, context/CURRICULUM.md (Chapter 3),

and context/REFERENCE_WIDGET.html (this is the complete working implementation).

Step 1: Build src/pages/ch03/Optimization.jsx page structure.

Sections: Gradient Descent, Momentum & Nesterov, AdaGrad/RMSProp,

Adam & AdamW, LR Schedules, Loss Landscapes, Second-Order Methods.

Widget placeholders W3.1 through W3.5. Citations from CURRICULUM.md.

Step 2: Port the gradient descent widget from context/REFERENCE_WIDGET.html

into src/components/widgets/ch03/GradientDescentNavigator.jsx

The HTML file is the complete, working reference implementation.

Port it to React, preserving ALL behavior:

- Color-mapped loss landscape (offscreen canvas, cached)

- Three loss surface presets (two valleys, saddle, ravine)

- Three optimizers (SGD, Momentum, Adam with bias correction)

- Glowing teal ball with trail

- Loss curve panel below canvas

- All controls (LR slider, speed slider, optimizer tabs, surface presets)

- Click to place ball

- Divergence detection

Use useRef for canvas and animation frame. useEffect for drawing.

Cancel animation frame on unmount.

## Session 11 — Widget 3.2: Optimizer Race

USE FOR: OPENCODE (SONNET 4.6)

Build src/components/widgets/ch03/OptimizerRace.jsx

Same loss landscape as GradientDescentNavigator (reuse the loss functions and drawing code).

Four balls run simultaneously from the same starting position:

SGD: color #888888 (gray)

Momentum: color #fb923c (orange)

RMSProp: color #a78bfa (purple)

Adam: color #2dd4bf (teal)

Each ball has its own optimizer state (velocity, moments).

All share the same learning rate (set by slider).

Stats panel: 4-row table showing each optimizer name + current loss, color-coded.

Highlight the optimizer currently in the lead (lowest loss) with a small trophy icon.

This widget should feel like a race. Snappy animation, clear winner emerges.

## Sessions 12-13 — Remaining Chapter 3 Widgets

USE FOR: OPENCODE OR CURSOR

Widgets 3.3, 3.4, 3.5 are less mathematically complex. They can be prompted individually:

- Session 12: Widget 3.3 (LR Finder) and Widget 3.4 (LR Schedule Visualizer) — can be done in one session or split

- Session 13: Widget 3.5 (Adam Internals) — show m̂ and v̂ updating over steps

For each, reference context/WIDGET_SPEC.md for the full spec.

## Sessions 14+ — Chapter 4 and Beyond

USE FOR: OPENCODE (SONNET 4.6)

After completing Part I (Chapters 1-3), follow the same pattern for each subsequent chapter:

- Prompt: Build [Chapter N] page structure with placeholder widgets

- Prompt: Build Widget N.1 (most complex widget first)

- Prompt: Build Widget N.2

- Continue through all widgets for the chapter

- Prompt: Final pass — check design consistency, fix spacing, verify citations render

Use context/CURRICULUM.md for the exact sections, widgets, and citations for every chapter.

Use context/WIDGET_SPEC.md for interaction patterns (the specs for Ch4+ widgets follow the same patterns as Ch1-3).

For Chapter 3's gradient descent widget, use context/REFERENCE_WIDGET.html as the implementation reference for all other animation-style widgets.

# 5. Cursor Workflow

Use Cursor for the following tasks where OpenCode is overkill:

- Fixing TypeScript / ESLint errors after OpenCode sessions

- Adjusting spacing, padding, font sizes

- Adding chapter placeholder pages (just copy the structure from an existing chapter)

- Wiring up new routes in App.jsx

- Writing static content like citation arrays

- Fixing responsive layout issues

## Suggested Cursor Prompt Template

When using Cursor, give it this context at the start of each session:

This project is a dark-mode interactive ML textbook built in React + Vite.

CSS variables are defined in src/index.css. Always use var(--bg), var(--accent), etc.

Never use white backgrounds. Never use Inter for headings (use Crimson Pro).

Math notation uses JetBrains Mono and the --math-color (#fbbf24) variable.

[Then describe the specific task]

# 6. Deployment

## Initial Setup

vercel login

vercel

# Answer prompts:

#   Link to existing project? No

#   Project name: darvinyi-textbook

#   Framework: Vite

#   Build command: npm run build

#   Output directory: dist

## Subsequent Deploys

Every push to the main branch auto-deploys. Or deploy manually:

vercel --prod

## Custom Domain

If you want to host at a subdomain of darvinyi.com (e.g. ml.darvinyi.com):

- In Vercel dashboard: Settings > Domains > Add domain: ml.darvinyi.com

- In Namecheap: Add CNAME record — Name: ml, Value: cname.vercel-dns.com

- Wait 10-30 minutes for DNS propagation

# 7. Quick Reference

## Context Files Checklist

| File | What it contains | When to reference |
| --- | --- | --- |
| PROJECT_OVERVIEW.md | Stack, structure, routing, constraints | Every session |
| DESIGN_SYSTEM.md | Colors, fonts, component CSS | Every session |
| CURRICULUM.md | All 17 chapters, widgets, citations | When building a chapter |
| WIDGET_SPEC.md | Detailed widget specs for Ch 1-3 | When building a widget |
| REFERENCE_WIDGET.html | Complete gradient descent implementation | When building animation widgets |
| MOCKUP_SHELL.html | Full site shell visual reference | Session 0 only |

## Build Order

| Session | Task | Tool | Est. time |
| --- | --- | --- | --- |
| 0 | Layout shell (Sidebar, Topbar, TOC) | Cursor | 30 min |
| 1 | Shared components (WidgetCard, Math, etc) | OpenCode | 20 min |
| 2 | Chapter 1 page structure | OpenCode | 20 min |
| 3 | Widget 1.1 Polynomial Fit | OpenCode | 30 min |
| 4 | Widget 1.2 Bias-Variance | OpenCode | 25 min |
| 5 | Widget 1.3 Regularization | Cursor/OpenCode | 20 min |
| 6 | Widget 1.4 Decision Boundary | OpenCode | 30 min |
| 7 | Chapter 2 page structure | OpenCode | 20 min |
| 8 | Widget 2.1 Universal Approximation | OpenCode | 30 min |
| 9 | Widget 2.3 Activation Zoo | Cursor/OpenCode | 20 min |
| 10 | Chapter 3 page + port gradient descent widget | OpenCode | 45 min |
| 11 | Widget 3.2 Optimizer Race | OpenCode | 30 min |
| 12-13 | Remaining Ch3 widgets | OpenCode/Cursor | 45 min |
| 14+ | Chapters 4-17, same pattern | OpenCode | ongoing |

Total estimated time to complete v1 (Chapters 1-3): 6-8 hours of prompted sessions, spread across multiple days.

darvinyi-textbook — OpenCode Build Guide — v1.0